Part 3 – SCRUM Project Plan

Group number: G12

Yareen Kablan – 324091651 - Yareen.Kablan@e.braude.ac.il

Lina Shannan – 213692197 - Lina.shannan@e.braude.ac.il

Ameer Halabi – 214716897 - amir.halaby@e.braude.ac.il

Benan Bader – 319117453 - Benan.Bader@e.braude.ac.il

Fozi Azzam – 209113059 - Fauzi.Azzam@e.braude.ac.il

Submission date: 17/05/2026

Introduction:

The GoNature system is a distributed client-server platform designed for managing visits to parks and nature reserves.

The system supports reservation management, visitor registration, waiting lists, park capacity control, employee management, payment calculation, notifications, and reports generation.

The system is implemented using Java, JavaFX, JDBC, and the OCSF framework based on a client-server architecture.

The project follows a layered design approach including Boundaries, Controllers, and Entities.

The development process is managed according to the SCRUM methodology.

SCRUM Team Roles:

| Role | Responsible |
| --- | --- |
| Product owner | Member 1 |
| Scrum master | Member 2 |
| Development team | All team members |

Product backlog:

| Id | Feature/ task | Priority |
| --- | --- | --- |
| 1 | Login and authentication system | High |
| 2 | Client-Server Communication | High |
| 3 | Database Initialization | High |
| 4 | Traveler Reservation Management | High |
| 5 | Group Reservation Management | High |
| 6 | Waiting List Management | Medium |
| 7 | Park Capacity Control | High |
| 8 | Park Entry Approval | High |
| 9 | Visitor Exit Registration | Medium |
| 10 | Family Subscription Registration | Medium |
| 11 | Payment & Pricing Calculation | Medium |
| 12 | Notifications Simulation (Email/SMS) | Medium |
| 13 | Park Reports Generation | Medium |
| 14 | Department Reports Generation | Medium |
| 15 | Graphical Reports Display | Medium |
| 16 | Functional Testing | High |
| 17 | Bug Fixing | High |
| 18 | Final System Integration | High |

Sprint Planning:

The project schedule is divided into 8 weeks between Assignment 1 and Assignment 2 submission dates.

* Assignment 1 was developed during the first 3 weeks and is represented as Sprint 1.

* Assignment 2 is divided into 3 additional sprints during the remaining 5 weeks.

Sprint 1 – System Analysis & Design (Assignment 1)

Duration: Weeks 1–3

Sprint Goal: Analyze the GoNature system requirements and design the system architecture and UML models.

| Task | Estimated hours | Responsible |
| --- | --- | --- |
| Requirements analysis | 6 | All Members |
| Use case analysis | 5 | Member 1 |
| Activity diagrams design | 6 | Member 2 |
| Class diagram design | 7 | Member 3 |
| System architecture planning | 5 | Member 1 |
| Client-server architecture design | 6 | Member 2 |
| Database planning | 5 | Member 3 |
| SCRUM planning preparation | 4 | All Members |

Sprint 2 – Infrastructure & Core System (Assignment 2)

Duration: Weeks 4–5

Sprint Goal: Implement the infrastructure and core functionalities of the GoNature system.

| Task | Estimated hours | Responsible |
| --- | --- | --- |
| Project setup in Eclipse | 4 | Member 1 |
| Database initialization using JDBC | 6 | Member 2 |
| Login & Authentication implementation | 6 | Member 3 |
| OCSF client-server communication | 8 | Member 1 |
| JavaFX basic GUI implementation | 6 | Member 2 |
| User entities implementation | 5 | Member 3 |
| Park entity implementation | 4 | Member 1 |
| Booking entity implementation | 5 | Member 2 |

Sprint 3 – Reservation & Park Management (Assignment 2)

Duration: Weeks 6–7

Sprint Goal: Implement reservation management and park operation functionalities.

| Task | Estimated hours | Responsible |
| --- | --- | --- |
| Reservation management module | 8 | Member 1 |
| Group reservation implementation | 6 | Member 2 |
| Waiting list management | 5 | Member 3 |
| Park capacity control | 6 | Member 1 |
| Entry approval mechanism | 5 | Member 2 |
| Visitor exit registration | 4 | Member 3 |
| Family subscription management | 6 | Member 1 |
| Payment & pricing calculation | 6 | Member 2 |

Sprint 4 – Reports, Testing & Integration (Assignment 2)

Duration: Week

Sprint Goal: Complete reports generation, testing, bug fixing, and final integration.

| Task | Estimated hours | Responsible |
| --- | --- | --- |
| Visitors report generation | 5 | Member 1 |
| Cancellation report generation | 5 | Member 2 |
| Park usage report | 4 | Member 3 |
| Graphical reports display | 5 | Member 1 |
| Functional testing | 7 | Member 2 |
| Bug fixing | 6 | Member 3 |
| Final integration | 6 | All Members |
| Visitors report generation | 5 | Member 1 |

Sprint Backlog:

print 1 Backlog:

* Requirements analysis

* Use case diagrams

* Activity diagrams

* Class diagrams

* System architecture planning

* Database design

Sprint 2 Backlog:

* Eclipse project setup

* JDBC database connection

* Login system

* OCSF communication

* JavaFX GUI

* Core entities implementation

Sprint 3 Backlog:

* Reservation management

* Waiting list

* Capacity control

* Entry approval

* Subscription management

* Payment calculation

* Notifications simulation

Sprint 4 Backlog:

* Reports generation

* Graphical reports

* Functional testing

* Bug fixing

* Final integration

Weekly Planning:

Week 1: Requirements analysis and use cases

Week 2: Activity diagrams, class diagrams, and architecture planning

Week 3: Database design and SCRUM planning

Week 4: Eclipse setup, JDBC connection, login system, and OCSF communication

Week 5: GUI implementation and core entities

Week 6: Reservation system, waiting list, and capacity control

Week 7: Subscriptions, payment calculations, notifications, and park operations

Week 8: Reports generation, testing, bug fixing, and final integration

Development Methodology:

The GoNature project is developed using the SCRUM methodology.

The project is divided into four sprints, where each sprint focuses on a different development stage of the system.

The first sprint represents the work completed during Assignment 1 and includes the analysis and design stages of the system.

The remaining three sprints represent the implementation, testing, and integration stages performed during Assignment 2.

The team conducts weekly meetings in order to monitor project progress, assign tasks, discuss development issues, and review completed functionalities.

The system is implemented according to a distributed client-server architecture using JavaFX for the client side, OCSF for communication management, and JDBC for database integration.